## Slide 1: 7-1 Final Project: Agile Presentation
Sabrina Ozburn

## Slide 2: Agenda
Introduction
Roles on a Scrum-agile Team
Phases of the SDLC in the Agile Approach
Phases of the SDLC in the Waterfall Approach
Factors to Consider Waterfall or Agile
Summary

## Slide 3: Introduction
Scrum is a widely-used Agile framework adopted by many development teams to deliver high-quality software products in iterative cycles. It emphasizes teamwork, adaptability, and openness, enabling easy adjustments to changes. A Scrum team is made up of diverse, cross-disciplinary members who work together to produce a product increment that can be released at the end of each sprint, which usually lasts between two to four weeks.

## Slide 4: Roles on a Scrum-agile Team

## Slide 5
Scrum Team
Product Owner
As the Product Owner, your primary responsibilities are representing the customer and guiding the product vision's development. You'll manage the Product Backlog and decide which enhancements, features, and bug fixes to prioritize throughout the product development process. Communicating and refining the items on the Product Backlog transparently is essential, maximizing the value of the development team's work and maintaining transparency throughout the process (Cobb, 2015, p. 33).
Scrum Master
As the Scrum Master, you oversee the Scrum process, ensuring that the team follows its principles and agreed-upon practices. You will help to facilitate communication, collaboration, and conflict resolution within the team. Your primary responsibilities will include ensuring that the team adheres to Scrum principles and practices, coaching and organizing Scrum adoption and facilitating Scrum events to ensure maximum productivity (Cobb, 2015, pp. 36-37).
Development Team
The Development team is the driving force behind software development. Development teams are comprised of individuals with diverse skill sets; the development team is focused on delivering a minimum viable product increment at the end of each sprint. The key responsibilities of a development team are collaboratively developing and providing potentially releasable increments, managing the technical aspects of a development project, and maintaining high quality through continuous improvement (Cobb, 2015, pp. 38-39).

## Slide 6: Phases of the SDLC in the Agile Approach

## Slide 7: Phases of the SDLC in the Agile Approach
The Software Development Lifecycle (SDLC) is a framework that outlines the various phases of the software development process (Cobb, 2015, p. 384). While the traditional software development model follows a linear path, the Agile methodology has introduced a more adaptable approach. Agile focuses on flexibility, responsiveness, and delivering results. Rather than adhering to a fixed sequence of stages in the SDLC, Agile promotes continuous, incremental development. The typical iterative software development cycle involves phases such as Requirements, Design & Development, Testing, and Implementation/Deployment (SDLC, 2023).
Iterative SDLC Phases
Agile's Impact on SDLC
The Agile methodology divides the project phases into smaller, more manageable parts called iterations or sprints. This encourages collaboration, adaptability, and continuous improvement (Cobb, 2015, pp. 259-284):
Requirements: Agile teams must constantly communicate with clients and end users to gather feedback regularly; rather than gathering all requirements upfront, Agile teams collaborate with stakeholders to determine project priorities and address immediate needs.
Design & Development: Agile development involves design activities in each iteration, which enables teams to adapt to changing requirements more efficiently. This approach encourages collaboration between developers and stakeholders, who work together to modify the design rather than resist it. Agile teams prioritize delivering functional software frequently, usually within two to four-week cycles. Developers are motivated to set attainable goals and allocate time to refactor and optimize their code, ensuring it remains maintainable.
Testing: Agile testing takes place at the same time as development, where testers and developers collaborate to detect and resolve issues at an early stage. Automated tests ensure the software's quality and allow the team to adapt to any changes quickly.
Implementation/Deployment: Agile teams frequently release completed software, permitting end users to access new features and improvements as soon as they are available. Continuous integration and deployment systems help to make this process more efficient and reduce possible risks.

## Slide 8: Phases of the SDLC in the Waterfall Approach

## Slide 9
Phases of the SDLC in the Waterfall Approach
Differences between Agile and Waterfall SDLC Approaches
Sequential Phases of Water SDLC
Flexibility: Agile methodology enables project adaptability and flexibility, while Waterfall methodology adheres to a rigid and inflexible structure.
Documentation: During its initial phases, Waterfall requires extensive documentation, whereas Agile prioritizes task completion and requires minimal paperwork.
Client Involvement: Agile methodology emphasizes constant client input and feedback and collaboration. In contrast, the Waterfall methodology involves minimal client involvement after the initial planning phase.
Project Scope: The Agile approach allows for changes to the project scope during its development, unlike the Waterfall method, which has a set scope established at the start of the planning and design phase.
Risk Management: The Agile methodology is superior in managing risks because it emphasizes continuous improvements and rigorous testing. In contrast, Waterfall's uncompromising approach poses significant challenges to risk management.
(SDLC, 2023)
The waterfall approach is linear and sequential; each phase must be completed before moving on to the next without overlapping. This method is known for its rigid structure and predictability. It requires detailed project documentation, fixed timelines and budgets, emphasized planning and design, infrequent client feedback, and minimal flexibility once a project begins (SDLC, 2023).
Requirement Analysis: In the initial stage of the waterfall approach, the project team gathers and documents the software requirements. This documentation is crucial as it serves as a guide throughout the whole development process. The objective of this phase is to ensure that all parties involved have a clear understanding of what the software should accomplish and how it should operate.
System Design: After outlining the requirements, the next step is to design the system architecture, which encompasses both software and hardware components required for the project. This phase involves creating design documents and flowcharts to visualize and plan the entire software system.
Implementation: The programmers transform the software design into code during the implementation phase. They work diligently to create the software based on the design documents from the previous stage, meeting the agreed-upon requirements.
Testing: During the testing phase, the process includes identifying and fixing any potential bugs, detecting issues or discrepancies, and validating that the final product meets the requirements outlined in the initial documentation stage.
Deployment: During the deployment phase, the developed software is finally released and delivered to the client or made accessible to end-users.
Maintenance: After deployment, the maintenance phase involves addressing issues and making necessary updates or changes. This phase aims to guarantee that the software remains relevant and up-to-date while meeting the needs of its users.

## Slide 10: Factors to Consider Waterfall or Agile

## Slide 11
Factors to Consider Waterfall or Agile
Strengths and Weaknesses of the Waterfall & Agile Approach
Factors to Consider When choosing the right Approach
Strengths of the Agile Approach
- Being adaptable to changing market trends and requirements
- Prioritizing customer collaboration and feedback, ensuring a
product that meets their needs
- Faster delivery of working software
Weaknesses of the Agile Approach
- Requires experienced team members with an impeccable
understanding of Agile principles
- Predicting project timelines and resource allocation can be
more complicated, making managing large teams challenging
Strengths of the Waterfall Approach
- Easy to understand and follow, making it suitable for inexperienced development teams
- Progress can be easily measured as each stage is completed sequentially
Weaknesses of the Waterfall Approach
- Limited Flexibility
- Lack of collaboration
(Cobb, 2015, pp. 2-13)
- Project Size and Complexity: Agile methodology is ideal for large or intricate projects because it's designed to handle changes efficiently. Conversely, the Waterfall Approach's predictable structure makes it more suitable for smaller projects with straightforward requirements.
- Team Experience: If your team lacks familiarity with Agile methodologies, it is highly recommended that a Waterfall approach be utilized to guarantee a clear understanding and execution of the project.
- Client Collaboration: Agile requires a higher level of customer collaboration and input throughout the project, as it relies on regular feedback.

## Slide 12
Summary
In conclusion, it’s important to recognize that both Waterfall and Agile Scrum methodologies offer unique benefits and drawbacks. The choice of which approach to use largely depends on factors such as the project's needs, the team's structure, and the timeline. A thorough understanding of the key elements and differences between both methods is essential for making a well-informed and thoughtful decision.

## Slide 13: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
SDLC (2023, January 1). SDLC - Iterative Model. Learn SDLC. Retrieved June 13, 2023, from http://www.tutorialspoint.com/sdlc/sdlc_iterative_model.htm#

## Slide 14
Thank you